|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Software Engineering Meeting Minutes | | | | | | | | |
| Date | | 2014/10/13 | | | | | | |
| Time | | 09:00~11:30 19:00~21:00 | | | | | | |
| Location | | Room 305 | | | | | | |
| Facilitator | | Sandy | | | | | | |
| Recorded by | | Hsuan-Chen Lin | | | | | | |
| Objective | | Software Engineering project: WBS and keywords of reinventing apple watch | | | | | | |
| Participants | | | | | | | | |
| Name | | E-mail | | Role | | | Presence or not | |
| Uiling Hsu (許睿陵) | | uiling.hsu@gmail.com | | Project Leader | | | Y | |
| Ray Chin (秦睿謙) | | ray40702@gmail.com | | Project Member | | | Y | |
| Sandy Wu (吳佳芷) | | sandy30716@gmail.com | | Project Member | | | Y | |
| Mars Peng (彭彥肇) | | Mars.90226@gmail.com | | Project Member | | | Y | |
| Lin Hsuanchen (林宣丞) | | hsuanchen@outlook.com | | Project Member | | | Y | |
| Carson Wang (王凱昇) | | kiki86151@hotmail.com | | Project Member | | | Y | |
| Chih-Hsien Cheng (程至賢) | | leisure.shadow@gmail.com | | Project Member | | | Y | |
| Ian Lin (林奕安) | | andylin514@gmail.com | | Project Member | | | Y | |
| Meeting Agendas | | | | | | | | |
| * WBS * Keyword of Inventing | | | | | | | | |
| Issues | | | | | | | | |
| * + [WBS](../TransOn.gan)([png](../TransOn.png))  1. Survey 2. Requirement 3. System Architecture 4. Design 5. Implementation    * Keyword of watch  * Watch as phone: watch and tablet together replace the smart phone.   Calling, time, and sms on watch, other time-consuming functions are on tablet. | | | | | | | | |
|  | | | | | | | | |
| No. | Action Items | | Responsibility | | Deadline | Status | | Remark |
|  | Choose the Topics of Term Project | | All | | 10/7 | **Closed** | |  |
|  | Contact the IT companies | | TBA | | 10/17 | **Closed** | | Postponed to 10/17 |
|  | Name the term project | | Sandy | | 10/17 | **Closed** | | Everyone need to come up with a fancy name. |
|  | WBS | | Uiling | | 10/14 | **Closed** | |  |
|  | PEP | | Uiling | | 10/21 | **Open** | |  |
|  | Contact Hope Bay | | Mars | | 10/24 | **Open** | |  |
|  | Contact Mozilla | | Sandy | | 10/24 | **Open** | |  |
|  | Existing project comparison | | Ray | | 10/24 | **Open** | |  |
|  | Survey CMU Sphinox | | Hsuan-Chen | | 10/24 | **Open** | |  |
|  | Others | | Ray | | 10/24 | **Open** | |  |
|  | Survey Android Speech Recognizer | | Ian | | 10/17 | **Open** | |  |
|  | Android Programming | | Uiling | | 10/24 | **Open** | |  |
|  | Extract Requirement | | Carson | | 10/17 | **Open** | |  |
|  | Set Goal | | Uiling | | 10/17 | **Open** | |  |
|  | Define Character | | Uiling | | 10/17 | **Open** | |  |
|  | Use case | | Chih-Hsien | | 10/24 | **Open** | |  |
|  | Write Requirement Document | | Carson | | 10/31 | **Open** | |  |

‘