|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Software Engineering Meeting Minutes | | | | | | | | |
| Date | | 2014/10/17 | | | | | | |
| Time | | 16:00~18:30 | | | | | | |
| Location | | Room 519 | | | | | | |
| Facilitator | | Hsuan-Chen Lin | | | | | | |
| Recorded by | | Carson Wang | | | | | | |
| Objective | | Software Engineering project: Complete PEP, company visiting issues and progress checking | | | | | | |
| Participants | | | | | | | | |
| Name | | E-mail | | Role | | | Presence or not | |
| Uiling Hsu (許睿陵) | | uiling.hsu@gmail.com | | Project Leader | | | N | |
| Ray Chin (秦睿謙) | | ray40702@gmail.com | | Project Member | | | Y | |
| Sandy Wu (吳佳芷) | | sandy30716@gmail.com | | Project Member | | | Y | |
| Mars Peng (彭彥肇) | | Mars.90226@gmail.com | | Project Member | | | Y | |
| Lin Hsuanchen (林宣丞) | | hsuanchen@outlook.com | | Project Member | | | Y | |
| Carson Wang (王凱昇) | | kiki86151@hotmail.com | | Project Member | | | Y | |
| Chih-Hsien Cheng (程至賢) | | leisure.shadow@gmail.com | | Project Member | | | Y | |
| Ian Lin (林奕安) | | andylin514@gmail.com | | Project Member | | | Y | |
| Meeting Agendas | | | | | | | | |
| * PEP | | | | | | | | |
| Issues | | | | | | | | |
| * Mozilla Unavailable during November and December   Discuss the alternatives: Yahoo or Digital River (Vote 4:3)   * Discuss the way to learn Android(Vote 1:0:4)  1. Learn by oneself 2. Everyone shares some Android experience every meeting. 3. Set chapter to read every time.  * [PEP](../PEP.docx) * [WBS](../TransOn.gan) | | | | | | | | |
|  | | | | | | | | |
| No. | Action Items | | Responsibility | | Deadline | Status | | Remark |
|  | Choose the Topics of Term Project | | All | | 10/7 | **Closed** | |  |
|  | Contact the IT companies | | TBA | | 10/17 | **Closed** | | Postponed to 10/17 |
|  | Name the term project | | Sandy | | 10/17 | **Closed** | | Everyone need to come up with a fancy name. |
|  | WBS | | Uiling | | 10/14 | **Closed** | |  |
|  | PEP | | Uiling | | 10/21 | **Closed** | |  |
|  | Contact Hope Bay | | Mars | | 10/24 | **Closed** | | Their Boss agreed. The confirmed dates will inform us. |
|  | Contact Mozilla | | Sandy | | 10/24 | **Closed** | |  |
|  | Existing project comparison | | Ray | | 10/24 | **Ongoing** | |  |
|  | Survey CMU Sphinox | | Hsuan-Chen | | 10/24 | **Ongoing** | |  |
|  | Others | | Ray | | 10/24 | **Ongoing** | |  |
|  | Survey Android Speech Recognizer | | Ian | | 10/24 | **Ongoing** | |  |
|  | Android Programming | | Uiling | | 10/24 | **Cancel** | |  |
|  | Extract Requirement | | Carson | | 10/24 | **Ongoing** | |  |
|  | Set Goal | | Uiling | | 10/24 | **Ongoing** | |  |
|  | Define Character | | Uiling | | 10/24 | **Ongoing** | |  |
|  | Use case | | Chih-Hsien | | 10/24 | **Ongoing** | |  |
|  | Write Requirement Document | | Carson | | 10/31 | **Ongoing** | |  |
|  | Contact Yahoo | | Sandy | | 10/24 | **Ongoing** | |  |
| 1. \ | Android Programming study group: Chapter 1-3 | | All | | 10/24 | **Open** | |  |
|  | SRS | | Carson | | 10/28 | **Open** | |  |
|  |  | |  | |  |  | |  |