|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Software Engineering Meeting Minutes | | | | | | | | |
| Date | | 2014/10/27 | | | | | | |
| Time | | 9:40~19:40 | | | | | | |
| Location | | Room 309 | | | | | | |
| Facilitator | | Carson Wang | | | | | | |
| Recorded by | | Mars Peng | | | | | | |
| Objective | | Software Engineering project: Complete SRS draft, company visiting issues and progress checking | | | | | | |
| Participants | | | | | | | | |
| Name | | E-mail | | Role | | | Presence or not | |
| Uiling Hsu (許睿陵) | | uiling.hsu@gmail.com | | Project Leader | | | Y | |
| Ray Chin (秦睿謙) | | ray40702@gmail.com | | Project Member | | | Y | |
| Sandy Wu (吳佳芷) | | sandy30716@gmail.com | | Project Member | | | Y | |
| Mars Peng (彭彥肇) | | Mars.90226@gmail.com | | Project Member | | | Y | |
| Lin Hsuanchen (林宣丞) | | hsuanchen@outlook.com | | Project Member | | | Y | |
| Carson Wang (王凱昇) | | kiki86151@hotmail.com | | Project Member | | | Y | |
| Chih-Hsien Cheng (程至賢) | | leisure.shadow@gmail.com | | Project Member | | | Y | |
| Ian Lin (林奕安) | | andylin514@gmail.com | | Project Member | | | Y | |
| Meeting Agendas | | | | | | | | |
| * SRS | | | | | | | | |
| Issues | | | | | | | | |
| * 公司參訪：   1. Yahoo沒有回應   2. 和沛參訪約在10/29(三)10:30AM捷運港墘站2號出口 * 修改後的新版[Requirement](../SRS.docx): * Client: * Create QR code from meeting ID. * Can synchronize message by timestamp. * MeetingAdmin: * Can change view permission of meeting history * Unrestricted: Don’t need permission to view the history. * Restricted: Need permission to view the history. * Server: * Can record user ID by means of Google account. * Can record the information of meeting. * Can transfer communication contents to all participants and record all of it as meeting history. * Can create meeting and send ID back to meeting initiator. * Can search nearby meetings * Can search for meeting history. * If meeting is private or secret or user is in black list, ask administrator for permission; otherwise, accept user attendance request. * Should maintain a list of ongoing meeting only those meeting in this list can be found by location. * Should maintain two lists which are attendance list and readable user list. * When admin pause the meeting, server should mute all clients. * [WBS](../TransOn.jpg) | | | | | | | | |
|  | | | | | | | | |
| No. | Action Items | | Responsibility | | Deadline | Status | | Remark |
|  | Choose the Topics of Term Project | | All | | 10/7 | **Closed** | |  |
|  | Contact the IT companies | | TBA | | 10/17 | **Closed** | | Postponed to 10/17 |
|  | Name the term project | | Sandy | | 10/17 | **Closed** | | Everyone need to come up with a fancy name. |
|  | WBS | | Uiling | | 10/14 | **Closed** | |  |
|  | PEP | | Uiling | | 10/21 | **Closed** | |  |
|  | Contact Hope Bay | | Mars | | 10/24 | **Closed** | | Their Boss agreed. The confirmed dates will inform us. |
|  | Contact Mozilla | | Sandy | | 10/24 | **Closed** | |  |
|  | Existing project comparison | | Ray | | 10/24 | **Ongoing** | |  |
|  | Survey CMU Sphinox | | Hsuan-Chen | | 10/24 | **Ongoing** | |  |
|  | Others | | Ray | | 10/24 | **Ongoing** | |  |
|  | Survey Android Speech Recognizer | | Ian | | 10/24 | **Ongoing** | |  |
|  | Android Programming | | Uiling | | 10/24 | **Cancel** | |  |
|  | Extract Requirement | | Carson | | 10/24 | **Ongoing** | |  |
|  | Set Goal | | Uiling | | 10/24 | **Ongoing** | |  |
|  | Define Character | | Uiling | | 10/24 | **Ongoing** | |  |
|  | Use case | | Chih-Hsien | | 10/24 | **Ongoing** | |  |
|  | Write Requirement Document | | Carson | | 10/31 | **Ongoing** | |  |
|  | Contact Yahoo | | Sandy | | 10/24 | **Ongoing** | |  |
| 1. \ | Android Programming study group: Chapter 1-3 | | All | | 10/24 | **Open** | |  |
|  | SRS | | Carson | | 10/28 | **Open** | |  |
|  | Contact Yahoo | | Sandy | | 11/07 | **Open** | |  |
|  | Contact hTC | | Sandy | | 11/07 | **Open** | |  |