|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Software Engineering Meeting Minutes | | | | | | | | |
| Date | | 2014/11/24 | | | | | | |
| Time | | 11:30~ | | | | | | |
| Location | | Room 309 | | | | | | |
| Facilitator | | Ray Chin | | | | | | |
| Recorded by | | Sandy Wu | | | | | | |
| Objective | | Software Engineering project: Discuss on SDD  Discuss on presentation of visiting companies | | | | | | |
| Participants | | | | | | | | |
| Name | | E-mail | | Role | | | Presence or not | |
| Uiling Hsu (許睿陵) | | [uiling.hsu@gmail.com](mailto:uiling.hsu@gmail.com) | | Project Leader | | | Y | |
| Ray Chin (秦睿謙) | | [ray40702@gmail.com](mailto:ray40702@gmail.com) | | Project Member | | | Y | |
| Sandy Wu (吳佳芷) | | [sandy30716@gmail.com](mailto:sandy30716@gmail.com) | | Project Member | | | Y | |
| Mars Peng (彭彥肇) | | [Mars.90226@gmail.com](mailto:Mars.90226@gmail.com) | | Project Member | | | Y | |
| Lin Hsuanchen (林宣丞) | | [hsuanchen@outlook.com](mailto:hsuanchen@outlook.com) | | Project Member | | | Y | |
| Carson Wang (王凱昇) | | [kiki86151@hotmail.com](mailto:kiki86151@hotmail.com) | | Project Member | | | N | |
| Chih-Hsien Cheng (程至賢) | | [leisure.shadow@gmail.com](mailto:leisure.shadow@gmail.com) | | Project Member | | | Y | |
| Ian Lin (林奕安) | | [andylin514@gmail.com](mailto:andylin514@gmail.com) | | Project Member | | | Y | |
| Meeting Agendas | | | | | | | | |
| * Review presentation slide * Review class diagram briefly * Review and modify(if needed) system architecture * Assign the person in charge of client side and server side integrationNext meeting * Next meeting time & agenda | | | | | | | | |
| Issues | | | | | | | | |
| * Review presentation slide   1. HopeBay: (Ray & Hsienchen)      + lack of Introduction page: presenter is Mars.      + Rearrange presentation slide: company, SE, human, about Ben   2. Yahoo!: (Ian & Carson)      + Rearrange presentation slide: company, SE, human, team   3. Compare two company: (responsiblitiy: Uiling) * Review refined class diagram   1. How to update massages in client side?      + Whether through participation class or not: Y   2. Server side participation need to be refined. (responsibility: Carson)      + Function of participation class will be different.   3. What should be stored in Database?      + Many-to-many: prefer automated      + Mute status: Y      + Meeting status: Y   4. Server side meeting room module need to be refined. (responsibility: Mars)      + Acceptor (meeting): listen to port→channel→service handler      + Service Handler (participant): read channel      + How to find and mute/setadmin other participant? * Review System Architecture (postponed to next meeting) * Assign the person in charge of client side and server side integrationNext meeting   1. Responsiblility: Ray and ChihHsien * Next meeting: 11/28 17:00 * Next meeting agenda:   1. Review integrated class diagram (explain about server side reactor)   2. Review and refine(if needed) system architecture   3. SDD work breakdown   4. Next meeting time and agenda | | | | | | | | |
| Action Item | | | | | | | | |
| No. | Action Items | | Responsibility | | Deadline | Status | | Remark |
|  | Choose the Topics of Term Project | | All | | 10/7 | **Closed** | |  |
|  | Contact the IT companies | | TBA | | 10/17 | **Closed** | | Postponed to 10/17 |
|  | Name the term project | | Sandy | | 10/17 | **Closed** | | Everyone need to come up with a fancy name. |
|  | WBS | | Uiling | | 10/14 | **Closed** | |  |
|  | PEP | | Uiling | | 10/21 | **Closed** | |  |
|  | Contact Hope Bay | | Mars | | 10/24 | **Closed** | | Their Boss agreed. The confirmed dates will inform us. |
|  | Contact Mozilla | | Sandy | | 10/24 | **Closed** | |  |
|  | Existing project comparison | | Ray | | 10/24 | **Closed** | |  |
|  | Survey CMU Sphinox | | Hsuan-Chen | | 10/24 | **Closed** | |  |
|  | Others | | Ray | | 10/24 | **Closed** | |  |
|  | Survey Android Speech Recognizer | | Ian | | 10/24 | **Closed** | |  |
|  | Android Programming | | Uiling | | 10/24 | **Cancel** | |  |
|  | Extract Requirement | | Carson | | 10/24 | **Closed** | |  |
|  | Set Goal | | Uiling | | 10/24 | **Closed** | |  |
|  | Define Character | | Uiling | | 10/24 | **Closed** | |  |
|  | Use case | | Chih-Hsien | | 10/24 | **Closed** | |  |
|  | Write Requirement Document | | Carson | | 10/31 | **Closed** | |  |
| 1. \ | Android Programming study group: Chapter 1-3 | | All | | 10/24 | **Closed** | |  |
|  | SRS | | Carson | | 10/28 | **Closed** | |  |
|  | Contact Yahoo | | Sandy | | 11/07 | **Closed** | |  |
|  | Contact HTC | | Sandy | | 11/07 | **Closed** | |  |
|  | CEIR 1-2 and UC 20-24 | | Chih-Hsien | | 11/3 | **Closed** | |  |
|  | SIIR 5, 7-8 and UC 17-19 | | Carson | | 11/3 | **Closed** | |  |
|  | CIIR 1-5 and UC 14-17 | | Uiling | | 11/3 | **Closed** | |  |
|  | SIIR 3, 4 SEIR 1 and UC 10-13 | | Ian | | 11/3 | **Closed** | |  |
|  | IIR1, CIIR 10-13 and UC 7-9 | | Ray | | 11/3 | **Closed** | |  |
|  | CIIR 6-9 and UC 4-6 | | Hsuan-Chen | | 11/3 | **Closed** | |  |
|  | SIIR 1, 2, 6 and UC 1-3 | | Mars | | 11/3 | **Closed** | |  |
|  | Merge system architecture | | Sandy | | 11/2 | **Closed** | |  |
|  | SIIR9-13, SFR15 | | Sandy | | 11/3 | **Closed** | |  |
|  | Finish company visit report (Yahoo!) | | Sandy | | 11/14 | **Closed** | | [Visit Report](file:///D:\course\103-1\SE\coursegit\companyVisit\Yahoo.pdf) |
|  | Traceability matrix section 1 | | Ray | | 11/10 | **Closed** | |  |
|  | Traceability matrix section 2 | | Sandy | | 11/10 | **Closed** | |  |
|  | Traceability matrix section 3 | | Ian | | 11/10 | **Closed** | |  |
|  | Traceability matrix section 4 | | Mars | | 11/10 | **Closed** | |  |
|  | Traceability matrix section 5 | | Hsuan-Chen | | 11/10 | **Closed** | |  |
|  | Traceability matrix section 6 | | Carson | | 11/10 | **Closed** | |  |
|  | Traceability matrix section 7 | | Chih-Hsien | | 11/10 | **Closed** | |  |
|  | Traceability matrix section 8 | | Uiling | | 11/10 | **Closed** | |  |
|  | Class diagram of Database module and database schema design | | Chih-Hsien | | 11/17 | **Closed**  **11/17** | |  |
|  | Class diagram of View module and Login module | | Sandy | | 11/17 | **Closed**  **11/17** | |  |
|  | Class diagram of Controller module and Connection module | | Uiling | | 11/17 | **Closed**  **11/21** | |  |
|  | Class diagram of History module (both server and client side) | | Ray | | 11/17 | **Closed**  **11/17** | |  |
|  | Class diagram of Participant module (both server and client side) | | Carson | | 11/17 | **Closed**  **11/21** | |  |
|  | Class diagram of Meeting room module (server side) | | Mars | | 11/17 | **Closed**  **11/17** | |  |
|  | Class diagram of Meeting Room module (client side) and Digital Speech Processing module | | Ian | | 11/17 | **Closed**  **11/21** | |  |
|  | Class diagram of Meeting module and Meeting List module | | Hsuan-Chen | | 11/17 | **Closed**  **11/21** | |  |
|  | Make slide of visiting yahoo presentation | | Ian, Carson | | 11/21 | **Ongoing** | | Postponed to 11/24 |
|  | Make slide of visiting Hopebay presentation | | Ray, Hsuan-Chen | | 11/21 | **Ongoing** | | Postponed to 11/24 |
|  | Present visiting yahoo | | Uiling | | 11/25 | **Ongoing** | |  |
|  | Present visiting Hopebay | | Chih-Hsien | | 11/25 | **Ongoing** | |  |
|  | Prepare for the company visit presentation respectively | | All | | 11/25 | **Ongoing** | |  |
|  | Refine class diagrams respectively | | All | | 11/24 | **Ongoing** | |  |
|  | Compare slide about two company | | Uiling | | 11/24 | **Open** | |  |
|  | Integration of client side and server side class diagram | | Ray, ChihHsien | | 11/28 | **Open** | |  |
|  |  | |  | |  |  | |  |
|  |  | |  | |  |  | |  |