|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Software Engineering Meeting Minutes | | | | | | | | |
| Date | | 2014/12/12 | | | | | | |
| Time | | 16:00~ | | | | | | |
| Location | | Room 305 | | | | | | |
| Facilitator | | Carson Wang | | | | | | |
| Recorded by | | Mars Peng | | | | | | |
| Objective | | Software Engineering project: Discuss on UI  Discuss on SDD | | | | | | |
| Participants | | | | | | | | |
| Name | | E-mail | | Role | | | Presence or not | |
| Uiling Hsu (許睿陵) | | [uiling.hsu@gmail.com](mailto:uiling.hsu@gmail.com) | | Project Leader | | | Y | |
| Ray Chin (秦睿謙) | | [ray40702@gmail.com](mailto:ray40702@gmail.com) | | Project Member | | | Y | |
| Sandy Wu (吳佳芷) | | [sandy30716@gmail.com](mailto:sandy30716@gmail.com) | | Project Member | | | Y | |
| Mars Peng (彭彥肇) | | [Mars.90226@gmail.com](mailto:Mars.90226@gmail.com) | | Project Member | | | Y | |
| Lin Hsuanchen (林宣丞) | | [hsuanchen@outlook.com](mailto:hsuanchen@outlook.com) | | Project Member | | | Y | |
| Carson Wang (王凱昇) | | [kiki86151@hotmail.com](mailto:kiki86151@hotmail.com) | | Project Member | | | Y | |
| Chih-Hsien Cheng (程至賢) | | [leisure.shadow@gmail.com](mailto:leisure.shadow@gmail.com) | | Project Member | | | Y | |
| Ian Lin (林奕安) | | [andylin514@gmail.com](mailto:andylin514@gmail.com) | | Project Member | | | Y | |
| Meeting Agendas | | | | | | | | |
| * + Review the design part due to design issue   + Review the UI   + Complete the SDD and dispatch the rest   + Next meeting time and agenda | | | | | | | | |
| Issues | | | | | | | | |
| * Design issue: (UI design) * Discuss tab (deprecated by android-support v7). * Use EditTextView and Button for entering meeting id. * Direct display meeting list in meeting search view. * Combine DetailView and SettingView, check if participant is administrator in onCreate() and set view enable/disable. * Company visit report finished before 12/16. * Add creating meeting function to LobbyView. * Discuss work distribution: * Client: Sandy, Mars, Ian * Server: Carson, Hsuan-Chen, ChihHsien * Connection: Ray, Uiling * Next meeting agenda:   Time:12/19 After meeting | | | | | | | | |
| Action Item | | | | | | | | |
| No. | Action Items | | Responsibility | | Deadline | Status | | Remark |
|  | Choose the Topics of Term Project | | All | | 10/7 | **Closed** | |  |
|  | Contact the IT companies | | TBA | | 10/17 | **Closed** | | Postponed to 10/17 |
|  | Name the term project | | Sandy | | 10/17 | **Closed** | | Everyone need to come up with a fancy name. |
|  | WBS | | Uiling | | 10/14 | **Closed** | |  |
|  | PEP | | Uiling | | 10/21 | **Closed** | |  |
|  | Contact Hope Bay | | Mars | | 10/24 | **Closed** | | Their Boss agreed. The confirmed dates will inform us. |
|  | Contact Mozilla | | Sandy | | 10/24 | **Closed** | |  |
|  | Existing project comparison | | Ray | | 10/24 | **Closed** | |  |
|  | Survey CMU Sphinox | | Hsuan-Chen | | 10/24 | **Closed** | |  |
|  | Others | | Ray | | 10/24 | **Closed** | |  |
|  | Survey Android Speech Recognizer | | Ian | | 10/24 | **Closed** | |  |
|  | Android Programming | | Uiling | | 10/24 | **Cancel** | |  |
|  | Extract Requirement | | Carson | | 10/24 | **Closed** | |  |
|  | Set Goal | | Uiling | | 10/24 | **Closed** | |  |
|  | Define Character | | Uiling | | 10/24 | **Closed** | |  |
|  | Use case | | Chih-Hsien | | 10/24 | **Closed** | |  |
|  | Write Requirement Document | | Carson | | 10/31 | **Closed** | |  |
| 1. \ | Android Programming study group: Chapter 1-3 | | All | | 10/24 | **Closed** | |  |
|  | SRS | | Carson | | 10/28 | **Closed** | |  |
|  | Contact Yahoo | | Sandy | | 11/07 | **Closed** | |  |
|  | Contact HTC | | Sandy | | 11/07 | **Closed** | |  |
|  | CEIR 1-2 and UC 20-24 | | Chih-Hsien | | 11/3 | **Closed** | |  |
|  | SIIR 5, 7-8 and UC 17-19 | | Carson | | 11/3 | **Closed** | |  |
|  | CIIR 1-5 and UC 14-17 | | Uiling | | 11/3 | **Closed** | |  |
|  | SIIR 3, 4 SEIR 1 and UC 10-13 | | Ian | | 11/3 | **Closed** | |  |
|  | IIR1, CIIR 10-13 and UC 7-9 | | Ray | | 11/3 | **Closed** | |  |
|  | CIIR 6-9 and UC 4-6 | | Hsuan-Chen | | 11/3 | **Closed** | |  |
|  | SIIR 1, 2, 6 and UC 1-3 | | Mars | | 11/3 | **Closed** | |  |
|  | Merge system architecture | | Sandy | | 11/2 | **Closed** | |  |
|  | SIIR9-13, SFR15 | | Sandy | | 11/3 | **Closed** | |  |
|  | Finish company visit report (Yahoo!) | | Sandy | | 11/14 | **Closed** | | [Visit Report](file:///D:\course\103-1\SE\coursegit\companyVisit\Yahoo.pdf) |
|  | Traceability matrix section 1 | | Ray | | 11/10 | **Closed** | |  |
|  | Traceability matrix section 2 | | Sandy | | 11/10 | **Closed** | |  |
|  | Traceability matrix section 3 | | Ian | | 11/10 | **Closed** | |  |
|  | Traceability matrix section 4 | | Mars | | 11/10 | **Closed** | |  |
|  | Traceability matrix section 5 | | Hsuan-Chen | | 11/10 | **Closed** | |  |
|  | Traceability matrix section 6 | | Carson | | 11/10 | **Closed** | |  |
|  | Traceability matrix section 7 | | Chih-Hsien | | 11/10 | **Closed** | |  |
|  | Traceability matrix section 8 | | Uiling | | 11/10 | **Closed** | |  |
|  | Class diagram of Database module and database schema design | | Chih-Hsien | | 11/17 | **Closed**  **11/17** | |  |
|  | Class diagram of View module and Login module | | Sandy | | 11/17 | **Closed**  **11/17** | |  |
|  | Class diagram of Controller module and Connection module | | Uiling | | 11/17 | **Closed**  **11/21** | |  |
|  | Class diagram of History module (both server and client side) | | Ray | | 11/17 | **Closed**  **11/17** | |  |
|  | Class diagram of Participant module (both server and client side) | | Carson | | 11/17 | **Closed**  **11/21** | |  |
|  | Class diagram of Meeting room module (server side) | | Mars | | 11/17 | **Closed**  **11/17** | |  |
|  | Class diagram of Meeting Room module (client side) and Digital Speech Processing module | | Ian | | 11/17 | **Closed**  **11/21** | |  |
|  | Class diagram of Meeting module and Meeting List module | | Hsuan-Chen | | 11/17 | **Closed**  **11/21** | |  |
|  | Make slide of visiting yahoo presentation | | Ian, Carson | | 11/21 | **Closed**  **11/24** | | Postponed to 11/24 |
|  | Make slide of visiting Hopebay presentation | | Ray, Hsuan-Chen | | 11/21 | **Closed**  **11/24** | | Postponed to 11/24 |
|  | Present visiting yahoo | | Uiling | | 11/25 | **Closed**  **11/25** | |  |
|  | Present visiting Hopebay | | Chih-Hsien | | 11/25 | **Closed**  **11/25** | |  |
|  | Prepare for the company visit presentation respectively | | All | | 11/25 | **Closed**  **11/25** | |  |
|  | Refine class diagrams respectively | | All | | 11/24 | **Closed** | | Postponed to 12/1 |
|  | Compare slide about two company | | Uiling | | 11/24 | **Closed**  **11/25** | |  |
|  | Integration of client side and server side class diagram | | Ray, ChihHsien | | 11/28 | **Closed** | | Postponed to  12/5 |
|  | Complete SDD | | All | | 12/9 | **Ongoing** | |  |
|  | Redesign the setting view, history view, controller part. | | ChihHsien | | 12/1 | **Closed** | |  |
|  | Draw a sequence diagram of Use case: Enter a Meeting | | Ray | | 12/1 | **Closed** | |  |
|  | Draw sequence diagram of Use case: Create a Meeting | | Uiling | | 12/1 | **Closed** | |  |
|  | Draw sequence diagram of Use case: Search a Meeting | | Sandy | | 12/1 | **Closed** | |  |
|  | Draw sequence diagram of Use case: Find and enter a Meeting | | Hsuan-Chen | | 12/1 | **Closed** | |  |
|  | Draw sequence diagram of Use case: Send a message | | Mars | | 12/1 | **Closed** | |  |
|  | Draw sequence diagram of Use case: Terminate a Meeting | | ChihHsien | | 12/1 | **Closed** | |  |
|  | Draw sequence diagram of Use case: Mute or Kick a participant | | Carson | | 12/1 | **Closed** | |  |
| 1. S | Draw sequence diagram of Use case: Set Meeting and History permission | | Ian | | 12/1 | **Closed** | |  |
|  | Redesign the handler part due to design issue 2(server side) | | Mars | | 12/5 | **Closed** | |  |
|  | Add handler due to design issue 3 | | Uiling | | 12/5 | **Closed** | |  |
|  | Add GoogleSingleSignOn class in server side. | | Carson | | 12/5 | **Closed** | |  |
|  | Modify GoogleSingleSignOn class in client side | | Sandy | | 12/5 | **Closed** | |  |
|  | Create app project in git | | Ian | | 12/5 | **Closed** | |  |
|  | UI design: Meeting Room view | | Sandy | | 12/5 | **Ongoing** | |  |
|  | UI design: History View | | ChihHsien | | 12/5 | **Ongoing** | |  |
|  | UI design: Detail View | | Ray | | 12/5 | **Ongoing** | |  |
|  | UI design: Setting View | | Mars | | 12/5 | **Ongoing** | |  |
|  | UI design: Control View | | Carson | | 12/5 | **Ongoing** | |  |
|  | UI design: Login View | | Ian | | 12/5 | **Ongoing** | |  |
|  | UI design: Lobby View and Meeting Search View | | Hsuan-Chen | | 12/5 | **Ongoing** | |  |
|  | UI design: History Search View | | Uiling | | 12/5 | **Ongoing** | |  |
|  | UI design : Views concatenation | | Sandy | | 12/12 | **Open** | |  |
|  | Add the Data design part in SDD | | ChihHsien | | 12/9 | **Ongoing** | |  |
|  | Company Visit report | | Uiling | | 12/16 | **Open** | |  |
|  | Finish SDD | | ChihHsien | | 12/16 | **Open** | |  |
|  | Add create meeting function to LobbyView | | Sandy | | 12/16 | **Open** | |  |
|  | Modify LobbyView as design issue | | Hsuan-Chen | | 12/16 | **Open** | |  |
|  | Combine DetailView and SettingView | | Ray, Mars | | 12/16 | **Open** | |  |
|  | Add MeetingCreateView | | Uiling | | 12/16 | **Open** | |  |
|  |  | |  | |  |  | |  |
|  |  | |  | |  |  | |  |